Updated Time line for Post - Midterm work.

Week 7 (June 30 - July 6)
 -> Finish downloading the Wikipedia dumps and parsing the data.
 -> Start working on the stemming perf test.
Week 8 (July 7 – July 13):
 → Get the stemming perf test merged.
 → Start working on the indexing perf test.
 Week 9 (July 14 – July 20) :
 → Get the indexing perf test merged.
 → Start working on the weighting scheme perf test.
 Week 10 (July 21 – July 27):
 → Get the weighting scheme perf test merged.
 → Start working on the query expansion perf test.
 Week 11 (July 28 - August 3) :
 → Get query expansion perf test merged.
→ Start working on the python graphing script.
Week 12August 4 - August 10):
→Finish python graphing script, test it and get it merged.
Week 13(August 11 August 18 :
 → Run perf tests to compare performance of DFR weighting schemes with BM25 and LM.
 → Run perf tests to compare performance of DFR query expansion scheme with Tradweight expansion scheme.
 -> Document the results of running perf tests on weighting schemes in Xapian.
Optional Goals :-
→ DB checking and compaction perf tests.